## Slide 1: Minerva Platform Phase 1
-----Business Requirement Documentation

## Slide 2: Contents
Data Flow Diagram
Main Components
Development Timeline
Team members && Tasks
Rules && Schedule
Onboard tasks

## Slide 3: Data Flow Diagram
Yahoo Finance API
Interactive Broker API
Corporation News Clawer
Minerva Structured
Data Hub
Data Dump
API Call
Web Clawer
Internal Back Testing Platform
Strategy && Product Research
API Call
Client Reporting UI && Data Visualization
NLP research

## Slide 4: Main Components
Data Extraction:
Data source: Interactive broker, Yahoo Finance API and News pages
Content A: Equity real-time Market Data && Historical Equity Data
Content B: Historical Financial Report
Content C: High Tech && New Energy collection
Content D: News Web Clawer
Implementation: Python && E-R Modeling

## Slide 5: Main Components
Structured Data Hub:
Data Restful API: Python Django && MySQL Database
User Authentication: multiple roles and access
Data provider for Back Testing, NLP research && Client reporting
AWS cloud

## Slide 6: Strategy && Product Research
Equity && Trading strategy
Data Quality Metric
Data clean and Selection
Tri-Party API research
NLP Research

## Slide 7: Development TimeLine
Item | Week 1 && Week 2 | Week 3 && Week 4 | Week 5 && Week 6 | Week 7 && Week 8
Data Hub infrastructure |  |  |  | 
Equity Data Integration |  |  |  | 
Financial Report Integration |  |  |  | 
Web Clawer build up |  |  |  | 
NLP research |  |  |  | 

## Slide 8: Team member && task
Name | Role | Tasks
Mark Wang | Project director | Project management && Client Reporting UI Development
Jeff Hu | Tech Lead | Platform developer && architect
Brad Sun | Product manger | Product analysis && research
Leah | Admin Lead | HR && operation
Misha Salman | Office Manager | Project coordination
Kathy Zou | Python Developer | AWS cloud Service research and Implementation
Zhiyue He | Data Engineer && Analyst | Data quality Metrics && Tri-party Data integration
Mingjun Chen | Python Developer | Data hub infra build up
Andi Zheng | Data Analyst | Web Clawer
Kun Zhao (Remote) | Data Analyst | NLP research

## Slide 9: Rules && Schedule
Office hour 11 am – 7 pm
Admin meeting: Monday && Friday 2 pm
Daily project meeting: 11 am
one eye code review
Office manager one o one per week
Director one o one per month

## Slide 10: On boarding Tasks
Name | Tasks
Mark | Business plan, Investor reach out, Management flow plan
Jeff | E-mail setup, Cloud Environment setup, Git-hub Setup, development preparation
Brad | API research, Terllo Setup, slack setup, day to day work flow
Leah | On boarding email, daily operation flow plan